MINUTES OF MEETING (MOM)

Meeting Title: Greenline & UltraGas – SAP Application / Portals Review
Date: 30th October 2026
Time: 11:30 AM – 12:45 PM
Meeting Duration: 1 Hour 15 Minutes

1. Attendees

Blackbox Team

- Milind Dehankar

- Mahesh Hodage

- Gaurav Shah

- Ajit Rane

Greenline & UltraGas Team

- Dhawal Kothari

- Sahil

- Jaydeep

- Prakash

- Sachit Mittal

2. Meeting Agenda

- Review of October 2026 SAP Application Support and Portal activities.

- Discussion on ongoing web development initiatives and SAP enhancements.

- Review of pending business requirements and technical issues.

- Discussion on action items, responsibilities and expected timelines.

3. Discussion Points & Key Decisions

The October 2026 Project and Application Support Report was presented by Mr. Subhash Shelke.

The following points were discussed during the meeting:

3.1 WhatsApp Account for JKT Upload

- A dedicated WhatsApp account is required to enable drivers to upload JKT documents through WhatsApp.

- The UltraGas business team will initiate the process of creating the required WhatsApp account.

3.2 Host-to-Host Bank Transaction – Greenline

- The requirement for Host-to-Host Bank Transaction integration was discussed.

- The Greenline business team needs to confirm whether this functionality is required for Greenline business operations.

3.3 Vendor / Customer Ageing Report

- The process of residual payment needs to be adopted for calculating the ageing of outstanding amounts.

- The ageing report needs to be modified to capture the original document posting date associated with the residual payment.

- This will ensure that the ageing calculation reflects the original outstanding document date rather than the residual payment posting date.

3.4 Session Timeout During Bank Reconciliation

- Currently, the system allows a maximum of 100 data records to be uploaded at a time during Bank Reconciliation.

- The Blackbox team needs to investigate whether the upload limit can be increased to accommodate more records in a single upload.

- The session timeout issue observed during the reconciliation process also needs to be checked.

3.5 Vendor Bill Processing – Greenline

- The Vendor Bill Processing application and its implementation progress were reviewed.

- The expected go-live date for Vendor Bill Processing is 1st December 2026.

- The concerned teams will work towards completing the remaining activities to achieve the planned go-live.

4. Action Items & Responsibilities

| Sr. No. | Action Item | Responsibility | Target Date / Timeline |
| --- | --- | --- | --- |
| 1 | Create a dedicated WhatsApp account for driver JKT uploads. | UltraGas Business Team | To be confirmed |
| 2 | Confirm whether Host-to-Host Bank Transaction integration is required for Greenline. | Greenline Business Team | To be confirmed |
| 3 | Adopt the residual payment process and modify the Vendor / Customer Ageing Report to capture the original document posting date. | Blackbox Team / Business Team | To be confirmed |
| 4 | Investigate the Bank Reconciliation session timeout issue and check the feasibility of increasing the 100-record upload limit. | Blackbox Team | To be confirmed |
| 5 | Complete the remaining Vendor Bill Processing activities and prepare for go-live. | Blackbox Team / Greenline Business Team | 1st December 2026 |

5. Key Milestone

Vendor Bill Processing – Greenline

Expected Go-Live: 1st December 2026

6. Conclusion

The meeting concluded with a review of the ongoing SAP support activities, portal enhancements and pending business requirements.

Both teams agreed to work collaboratively on the identified action items and ensure timely closure of pending activities, particularly the Vendor Bill Processing implementation planned for 1st December 2026.

Prepared By:
Milind Dehankar
Blackbox